# Sailboat Retrospective Guide

How to run a visual retrospective about goals, help, impediments and risks, for a sprint or a quarter.

Facilitator Run-Sheet · Retrospective Kit · Reflect, Learn, Adapt

“Which anchor, if cut, would let us sail fastest?”

The sailboat metaphor helps teams look both back and forward: the island is our goal, the wind is what pushes us forward, anchors are what slow us down, and rocks are the risks ahead. Including risks makes it a strong choice before a new planning cycle or at a quarter boundary.

| Duration | Group | Best for | Output |
| --- | --- | --- | --- |
| 60 min (sprint) 2 h (quarter) | One team 3–12 people | Goals, impediments & risks | Up to 3 actions & known risks |

# Before the session

- Pick the sprint board (60 min) or quarter board (2 h) and print at A3, or load the SVG into Miro / Mural / FigJam

- Yellow and green stickies, markers, dot stickers (3 per person)

- Bring the actions from the last retro and their status

- Have data to hand: velocity or throughput, cycle time, escaped defects, any experiment results

- For quarter retros, invite key stakeholders and bring trends across the sprints

- Make sure the room (or call) is the team only, unless the team agrees otherwise

# Agenda & run-sheet

| Sprint | Quarter | Activity | Facilitator notes |
| --- | --- | --- | --- |
| 0–5 | 0–10 | Set the stage | Read the Prime Directive (“everyone did the best job they could…”). Review last time's actions and any experiment results. |
| 5–8 | 10–15 | Name the island | Agree the goal first and write it in the Island zone: a sprint goal, quarterly objective or product outcome. |
| 8–15 | 15–30 | Silent writing | Yellow stickies in Wind, Anchors and Rocks. Use green for ideas that would add wind or cut an anchor. |
| 15–25 | 30–50 | Read out & cluster | Each person places and briefly reads their stickies. Group duplicates and name each cluster. |
| 25–30 | 50–60 | Dot vote | 3 dots each on the clusters that most deserve discussion. |
| — | 60–70 | Break | Quarter format only. |
| 30–48 | 70–100 | Discuss | Discuss the biggest anchors first, then the rocks. For each risk, decide whether to act now or just watch it. |
| 48–57 | 100–112 | Agree actions | Choose up to 3 actions for the strip at the bottom. Each needs an owner and a clear done when. Bigger ideas go on a 1% Experiment Canvas. |
| 57–60 | 112–120 | Close | Read back the actions, then a quick ROTI (return on time invested, 1–5 fingers). |

# Prompts for each zone

Read these out if a zone stays empty.

## 1 · Wind

- What helped us move faster?

- Who or what supported us?

- What should we do more of?

## 2 · Island

- Where are we heading?

- What does success look like at the end of the sprint or quarter?

## 3 · Anchors

- What slowed us down?

- Which handoffs or waits hurt most?

- What drags on us every time?

## 4 · Rocks

- What could sink us?

- Which dependencies or deadlines worry us?

- What are we not talking about?

## Actions strip

- Cut one anchor, avoid one rock

- Owner + done when for each

# Facilitation tips

Island first. Without a shared goal, wind and anchors are hard to judge. Spend a few minutes agreeing it.

Risks need owners too. For each important rock, agree who will watch it and what would trigger action.

Fewer, better actions. One action that gets done beats five that don't. Cap it at three, and check last time's actions before adding more.

Make actions visible. Put actions on the team board or backlog, so they compete for capacity like any other work.

Quarter = zoom out. In the quarter format, look for patterns across sprints and things outside the team's control that need escalating.

Vary the format. The same retro every time leads to the same answers. Rotate formats every few sprints.

Common pitfalls: actions with no owner; repeating the same complaints without asking why previous actions failed; jumping to solutions during silent writing; letting one topic eat the whole timebox; managers in the room who make people hold back. With the Sailboat in particular, don't let the drawing become the conversation. Keep moving.

# After the session

Within 24 hours: Photograph or export the board. Add each action to the team backlog with its owner, and share a short summary.

During the sprint / quarter: Check actions at stand-up or in the weekly sync. Unblock early rather than reporting failure at the next retro.

At the next retro: Open by reviewing each action: done, in progress, or dropped, and why. Celebrate the ones that worked.

Running remotely: Lock the SVG as a background, pre-create sticky stacks in both colours, use built-in voting and a visible timer.

# How it fits the toolkit

Feed experiment results from the 1% Experiment Canvas into each retro, and rotate formats (Start · Stop · Continue, 4 Ls, Mad · Sad · Glad, Sailboat) so conversations stay fresh. If the same theme keeps coming back, it is a system issue: take it to a Marginal Gains Workshop.

Boards: https://eparker71.github.io/agile-ways-of-working/retro-board-sailboat-sprint.html  ·  Online guide: https://eparker71.github.io/agile-ways-of-working/facilitator-guide-retro-sailboat.html

© 2026 Eric Parker · CC BY 4.0 · eparker71.github.io/agile-ways-of-working · Adapt it freely; please keep the credit and say what you changed.