# A3 Problem-Solving Guide

How to work through one stubborn problem on a single sheet, from the facts to a fix that sticks.

Facilitator Run-Sheet · Reflect & Improve · A3 Thinking · Plan · Do · Check · Act

“What's really happening, and have we gone to see it?”

An A3 is a way of solving a problem on one sheet of A3 paper. It comes from Toyota, where managers use it to coach people through a problem, and is described in John Shook's Managing to Learn. The left half is Plan: the background, the current condition (with facts, not opinions), the goal, and the root cause. The right half is Do, Check and Act: countermeasures that tackle the cause, a plan with owners and dates, a check of whether it worked, and the follow-up that makes it stick. One sheet forces clear thinking, and makes the reasoning easy for others to follow and challenge. Use it for problems that keep coming back; for a quick fishbone and 5 Whys, the Root Cause Analysis board is lighter.

| Duration | Group | Use when | Output |
| --- | --- | --- | --- |
| 60–90 min to start, then a few weeks | An owner, plus the people who do the work | A problem keeps coming back | A tested fix, made standard |

# Before the session

- Print the board at A3 or 11×17, or share it on screen

- Pick one problem and one owner; the owner keeps the A3 and updates it

- Gather facts first: data, examples, and time spent watching the work where it happens

- Invite the people who do the work; they know where the problem really is

# Agenda & run-sheet

| Time | Section | Facilitator notes |
| --- | --- | --- |
| 0–10 | Background | Why does this problem matter, and to whom? Keep it to three lines. |
| 10–30 | Current condition | Draw or chart what's actually happening, from facts. Mark where it goes wrong. |
| 30–40 | Goal | Agree a measurable target and a date. What would good look like? |
| 40–60 | Root cause | Ask why until you reach a cause you can fix. Check it explains the facts. |
| 60–75 | Countermeasures & plan | List small changes that tackle the cause, then who does what, by when. |
| Later | Check & follow-up | At the agreed date, compare the result with the goal; make it standard, or try again. |

# The two halves

Plan carefully on the left; act, check and learn on the right.

## 1–2 · Understand

- Why it matters

- Go and see the facts

## 3–4 · Target & cause

- A measurable goal

- The cause you can fix

## 5–6 · Do

- Small countermeasures

- Owners and dates

## 7 · Check

- Did it hit the target?

- What did we learn?

## 8 · Act

- Make it the standard

- Or try again

# Facilitation tips

Facts before fixes. Most A3s go wrong by jumping to a solution. Spend real time on the current condition.

Go and see. Watch the work where it happens. Reports and opinions hide what's really going on.

Countermeasures, not solutions. Call them countermeasures: they're experiments, and might not work first time.

One owner. One person owns the A3 and keeps it current, but they don't solve it alone.

Coach with questions. A leader's job is to ask good questions about the A3, not to write the answer.

Keep it to one page. If it doesn't fit, the thinking isn't clear enough yet. Cut, don't shrink the font.

Common pitfalls: filling in the boxes after the decision is made; skipping the current condition; a goal with no number; a root cause that blames a person; countermeasures nobody owns; never coming back to check.

# After the session

This week: Start the first countermeasures, and update the plan as you go.

At the check date: Compare the result with the goal, honestly, and record what you learned.

If it worked: Make it the standard way of working, and share the A3 with teams who have the same problem.

If it didn't: Go back to the root cause: was it the real one? Try another countermeasure.

# How it fits the toolkit

For a quicker look at causes, use Root Cause Analysis. The Lean Principles poster explains the thinking behind A3s, and the 1% Experiment Canvas suits smaller improvements. For a problem caused by an incident, start with the Blameless Incident Review.

# Recreate it in your whiteboard

Paste this into your whiteboard's AI assistant (for example Miro AI or Atlassian Rovo) or a general assistant, to get an editable, native version of the board. Results vary by tool, so expect to tidy it up. For an exact copy, import the SVG as a locked background instead.

Create an editable whiteboard for “A3 Problem-Solving”, a workshop board.

Purpose: Work through one problem on one sheet: understand it, find the root cause, test countermeasures and make the fix stick.

Layout: a wide landscape board (about 16:11). Make one frame per section below, placed as described. In each frame, add the section name as a heading, then its content as short text labels or empty fields to fill in. Leave space in each frame for sticky notes. Use the header colour given. Keep the wording as written and don't add extra content.

Header fields to fill in: Problem, Owner, Date

Sections:

1. Background: top left, about 50% wide and 20% tall; header colour slate grey.

Subtitle: Plan · why this matters, and to whom

2. Countermeasures: top right, about 50% wide and 35% tall; header colour orange.

Subtitle: Do · small changes that tackle the cause

Content: Countermeasure: · Which cause it tackles: · Effort S/M/L:

3. Current Condition: middle left, about 50% wide and 35% tall; header colour blue.

Subtitle: Plan · facts, data or a sketch, not opinions

Content: What's happening now? Go and see the work, then draw or chart it. · Sketch, chart or stickies · The measure today:

4. Plan: middle right, about 50% wide and 25% tall; header colour amber.

Subtitle: Do · who does what, by when

Content: What: · Who: · When: · Done?

5. Goal: middle left, about 50% wide and 15% tall; header colour emerald green.

Subtitle: Plan · what good looks like

Content: Target: · By when: · We'll measure it by:

6. Check: bottom right, about 50% wide and 15% tall; header colour sky blue.

Subtitle: Check · did it work?

Content: Result against the target: · What we learned:

7. Root Cause: bottom left, about 50% wide and 30% tall; header colour purple.

Subtitle: Plan · ask why until you reach a cause you can fix

Content: Why 1? · Why 2? · Why 3? · Why 4? · Root cause:

8. Follow-up: bottom right, about 50% wide and 20% tall; header colour dark green.

Subtitle: Act · make it stick, or try again

Content: Make it the standard way of working · Try another countermeasure · Share it with teams who have the same problem · Close the A3 · Share with:

Footer questions: “What's really happening, and have we gone to see it?” “Which cause, if we removed it, would stop the problem coming back?”

Original board for reference: https://eparker71.github.io/better-delivery-toolkit/boards/a3-problem-solving-board.html

Boards: https://eparker71.github.io/better-delivery-toolkit/boards/a3-problem-solving-board.html  ·  Online guide: https://eparker71.github.io/better-delivery-toolkit/guides/facilitator-guide-a3-problem-solving.html

© 2026 Eric Parker · CC BY 4.0 · eparker71.github.io/better-delivery-toolkit · Adapt it freely; please keep the credit and say what you changed.