# Backlog Item Anatomy Guide

How to use the poster to help teams write good epics, features and stories, and spot weak ones.

Facilitator Run-Sheet · Break Down Work · Epics, Features & Stories

“Who is this for, and what will be better for them?”

Teams often write epics that are just big tasks, features that are technical layers, and stories that deliver nothing on their own. The poster shows each level with a definition, a template, a good example and a weak example, using one running example so people can see how a big bet becomes a thin slice. It also covers INVEST (from Bill Wake), acceptance criteria in Given / When / Then form, and the other kinds of backlog item. Names vary by framework and tool: in SAFe an epic sits above features, while in Jira an epic sits directly above stories. Use the levels your organisation uses, and see the glossary for the differences.

| Duration | Group | Use when | Output |
| --- | --- | --- | --- |
| 45–60 min as a workshop | Team, PO, BA, stakeholders | Onboarding, or the backlog is hard to work with | Rewritten items & shared standards |

# Before the session

- Print the poster at A3 or 11×17 and pin it where the team refines its backlog

- Pick 6–10 real backlog items: a mix of epics, features and stories, good and bad

- Write each on a card or sticky, without saying which level it is

- Bring the team's Definition of Ready, if it has one

# Agenda & run-sheet

| Time | Step | Facilitator notes |
| --- | --- | --- |
| 0–10 | Walk the poster | Read the running example from top to bottom. Ask: how does the story serve the epic's outcome? |
| 10–25 | Sort | In pairs, sort the real items: which level is each, and is it good or weak? Use the poster's templates. |
| 25–45 | Rewrite | Rewrite the weak ones using the templates. Split anything that's too big with the Story Splitting poster. |
| 45–55 | Agree standards | Agree two or three standards the team will apply, and add them to the Definition of Ready. |
| 55–60 | Close | Pick who will tidy the rest of the backlog, and when. |

# What good looks like at each level

Quick checks to apply when writing or refining items.

## Epic

- An outcome, not a solution

- A measure that could prove it wrong

- Broken into features

## Feature

- Usable on its own

- A clear benefit to a named user

- Fits in a planning period

## Story

- A vertical slice

- Passes INVEST

- Has acceptance criteria

## Acceptance criteria

- Given · When · Then

- Concrete and testable

- Agreed before work starts

## Task · Spike · Bug · Enabler

- Tasks live inside stories

- Spikes are time-boxed

- Enablers make future value possible

# Facilitation tips

Start from the user. Every level should say who benefits. If it can't, it's probably a task.

Outcomes at the top. Epics need a measure. Without one, nobody can tell when to stop investing.

Watch for “and”. A story with “and” in it is usually two stories.

Avoid developer stories. “As a developer, I want…” almost always hides a technical task. Find the user story it serves.

Criteria make it testable. Writing two or three Given / When / Then examples often reveals the story is too big.

Templates are a start. A good conversation matters more than perfect wording. The template prompts the conversation.

Common pitfalls: using the story template for everything, including tasks; epics with no outcome or measure; features split by technical layer; acceptance criteria written after the work; arguing about labels instead of value.

# After the session

Straight away: Leave the poster up in the team space and refer to it in refinement.

Next refinement: Check new items against the poster before they're ready.

Over time: Add your own good examples from the team's real backlog.

With stakeholders: Share the poster when stakeholders bring requests, so ideas arrive as outcomes.

# How it fits the toolkit

The break-down tools work from big to small: the Epic Breakdown Canvas turns an idea into an MVP and features, the Story Map lays out the user journey and release slices, the Story Splitting poster makes stories small enough for a sprint, and Example Mapping checks that each story is understood and ready. The Backlog Item Anatomy poster shows what a good epic, feature and story look like.

# Recreate it in your whiteboard

Paste this into your whiteboard's AI assistant (for example Miro AI or Atlassian Rovo) or a general assistant, to get an editable, native version of the board. Results vary by tool, so expect to tidy it up. For an exact copy, import the SVG as a locked background instead.

Create an editable whiteboard for “Backlog Item Anatomy”, a workshop board.

Purpose: What a good epic, feature and story look like, with one running example from big bet to thin slice.

Layout: a wide landscape board (about 16:11). Make one frame per section below, placed as described. In each frame, add the section name as a heading, then its content as short text labels or empty fields to fill in. Leave space in each frame for sticky notes. Use the header colour given. Keep the wording as written and don't add extra content.

Key: ✓ Good example, and why it works · ✗ Weak example, and what's wrong

Sections:

1. Epic: top full width, about 100% wide and 25% tall; header colour purple.

Subtitle: The big bet

Content: A big bet that should deliver a business · ✓ GOOD · Reorder made easy · ✗ WEAK · Reorder platform · outcome. Broken into features. · We believe making it quick to repeat a past order, for · “Build the new reorder platform.” · WEEKS TO MONTHS · OFTEN SEVERAL TEAMS · returning customers, will increase repeat orders. We'll know · Template: · when weekly repeat orders rise from 22% to 30% in 3 months. · We believe [doing this] for [these people] will achieve [this outcome]. We'll know · A solution, not an outcome. No measure, so nobody can · Names the people, the outcome and a measure, so it can be proven wrong. · tell if it worked, or when to stop. · we're right when [measure].

2. Feature: middle full width, about 100% wide and 20% tall; header colour blue.

Subtitle: A usable capability

Content: Something users can see and use that · ✓ GOOD · One-tap reorder · ✗ WEAK · Reorder back end · delivers part of the epic's value. · One-tap reorder of a past basket, so returning customers · “Reorder API and database changes.” · A FEW ITERATIONS · ONE OR TWO TEAMS · can repeat a weekly shop in under a minute. · Template: · A technical layer. Nobody can use it alone, so it · [Capability] so that [benefit]. · Usable on its own, with a clear benefit to a named user. · delivers no value until everything else is done.

3. Story: bottom full width, about 100% wide and 30% tall; header colour emerald green.

Subtitle: A thin vertical slice

Content: A thin, vertical slice of a feature that · ✓ GOOD · SEE MY LAST ORDER · ✗ WEAK · TECHNICAL TASK · ✗ WEAK · TOO BIG · a user can use. Finishes in days. · As a returning customer, I want to see my last order on · “As a developer, I want a reorder · “As a customer, I want to reorder, · DAYS · WITHIN YOUR SLE · ONE TEAM · table so that the data is stored.” · edit my basket and schedule · the home page so that I can reorder it quickly. · delivery.” · Template: · Acceptance criteria: · As a [type of user], I want [goal] · Given I've ordered before, when I open the app, · so that [reason]. · then I see my last order with a Reorder button. · Given an item is out of stock, when I reorder, · + acceptance criteria: Given · When · Then · then I'm offered a substitute. · No user value. It's a task · Three stories joined by “and”. · Invest: · Independent · Negotiable · Valuable · Estimable · Small · Testable · inside a real story. · Split it (see Story Splitting). · Valuable to a user, small, and testable from the criteria.

Also on the board: Running example: · An online grocery service wants more customers to come back and order again. Follow it down the levels. · Task: · Spike: · Bug: · Enabler: · A step the team takes to finish a story. · Time-boxed research to answer a question. · Doesn't work as agreed. · Technical work that makes future value possible, such as paying down debt. · Not tracked as value. · Its output is knowledge. · Fix fast, or order it like any other item.

Footer questions: “Who is this for, and what will be better for them?” “Could a user use this slice on its own?”

Original board for reference: https://eparker71.github.io/better-delivery-toolkit/boards/backlog-anatomy-poster.html

Boards: https://eparker71.github.io/better-delivery-toolkit/boards/backlog-anatomy-poster.html  ·  Online guide: https://eparker71.github.io/better-delivery-toolkit/guides/facilitator-guide-backlog-anatomy.html

© 2026 Eric Parker · CC BY 4.0 · eparker71.github.io/better-delivery-toolkit · Adapt it freely; please keep the credit and say what you changed.