# Delivery Metrics & Tech Debt Guide

How to track delivery speed and stability with four key metrics, and keep technical debt visible and managed.

Facilitator Run-Sheet · Manage Flow · Inspired by DORA · Technical Debt Quadrant

“Are we getting faster without getting less stable?”

The four key metrics from the DORA research programme (DevOps Research and Assessment) balance speed (deployment frequency and lead time for changes) with stability (change failure rate and recovery time). Improving one pair at the expense of the other shows up straight away. The tech debt register makes debt visible with its interest, the ongoing cost of leaving it, and Martin Fowler's technical debt quadrant helps the team talk about why the debt exists without blame.

| Duration | Group | Use when | Output |
| --- | --- | --- | --- |
| 60–90 min to set up 30 min monthly | Eng manager, tech lead, team | Releases feel slow or risky | Baselines, a debt register & a plan |

# Before the session

- Print the board at A3 or 11×17, or load the SVG as a digital background

- Pull data for the four metrics from your pipeline, release and incident tools, if you can

- Agree definitions: what counts as a deployment, a failure and a recovery

- Ask the team to list known technical debt in advance

- Bring the Blocker Clustering and Ageing WIP boards if you use them

# Agenda & run-sheet

| Time | Section | Facilitator notes |
| --- | --- | --- |
| 0–25 | 1 · Four Key Metrics | Agree definitions, then fill in 3 months ago, now and target for each. Note where the data comes from. |
| 25–30 | Read the pattern | Speed up but stability down? Or the reverse? Discuss what the pattern says. |
| 30–60 | 2 · Tech Debt Register | List the main debt items with where they are, the interest they cost, effort and an owner. |
| 60–70 | 3 · Debt Quadrant | Place each item in a quadrant. Talk about the reckless ones without blame: what made it happen? |
| 70–80 | 4 · Time to Pay It Down | Agree a share of each iteration for debt and enablers, and what you'll pay down first. |
| 80–90 | 5 · Review | Agree how often to review the metrics and the register. |

# Reading the metrics

Look at the four together; they're designed to balance each other.

## Deployment Frequency

- More often, smaller releases

- Lower risk per release

## Lead Time for Changes

- Commit to production

- Look for waiting time

## Change Failure Rate

- % of releases needing a fix

- Rises if speed outruns quality

## Recovery Time

- How fast you restore service

- Practice and automation help

## Tech Debt Register

- Interest, not just size

- Owned and prioritised

# Facilitation tips

Trends, not league tables. Compare a team with its own past, never with other teams.

Balance speed and stability. If one pair improves while the other worsens, slow down and find out why.

Debt has interest. Prioritise the debt that slows every change, not the debt that's merely ugly.

Make time explicit. A fixed share of each iteration for debt beats waiting for a quiet period that never comes.

No blame in the quadrant. Reckless debt usually comes from pressure or missing skills. Fix the cause.

Automate the data. Collect the metrics from your tools so measuring doesn't become a chore.

Common pitfalls: using the metrics to rank teams or people; gaming deployment counts; ignoring stability; a debt list with no interest or owner; no time set aside to pay debt down; arguing about definitions forever.

# After the session

Straight away: Add the top debt items to the backlog with their interest noted.

Each iteration: Spend the agreed share on debt and enablers.

Monthly: Update the four metrics and review the trend with the team.

Quarterly: Share the trend and debt progress in the Value Metrics review (ability to innovate).

# How it fits the toolkit

The flow pack works as a set. Kanban Board Design makes the workflow visible and limits WIP. Ageing WIP & SLE shows which items are at risk and sets the swarm triggers used in Buffering & Swarming. Blocker Clustering finds why work gets stuck, and the Skills Matrix shows who can swarm. Bring the results to retrospectives and the Team Health Check.

# Recreate it in your whiteboard

Paste this into your whiteboard's AI assistant (for example Miro AI or Atlassian Rovo) or a general assistant, to get an editable, native version of the board. Results vary by tool, so expect to tidy it up. For an exact copy, import the SVG as a locked background instead.

Create an editable whiteboard for “Delivery Metrics & Tech Debt”, a workshop board.

Purpose: Track how quickly and safely you deliver, keep technical debt visible, and plan time to pay it down.

Layout: a wide landscape board (about 16:11). Make one frame per section below, placed as described. In each frame, add the section name as a heading, then its content as short text labels or empty fields to fill in. Leave space in each frame for sticky notes. Use the header colour given. Keep the wording as written and don't add extra content.

Header fields to fill in: Team / System, Date

Sections:

1. Four Key Delivery Metrics: top full width, about 100% wide and 35% tall; header colour blue.

Subtitle: Two for speed · two for stability · track the trend

Content: Deployment Frequency · Speed: (×2) · Lead Time for Changes · Change Failure Rate · Stability: (×2) · Recovery Time · How often we release · Time from code committed · % of releases that cause a · Time to restore service · to production. · to running in production. · failure needing a fix. · after a failed release. · 3 months ago: (×4) · Now: (×4) · Target: (×4) · Measured from: (×4) · Better (×4) · Same (×4) · Worse (×4)

2. Tech Debt Register: middle left, about 65% wide and 45% tall; header colour purple.

Subtitle: The interest is what it costs to leave it

Content: Debt: · Where: · INTEREST: COST OF LEAVING IT · Effort S/M/L: · Type: · Owner:

3. Debt Quadrant: middle right, about 35% wide and 45% tall; header colour amber.

Subtitle: Why the debt exists

Content: Reckless · Deliberate · Prudent · Deliberate · “No time for design.” · “Ship now, fix later, knowingly.” · Reckless · Inadvertent · Prudent · Inadvertent · “What's good design?” · “Now we know how we should have built it.” · Reckless: · Prudent:

4. Time to Pay It Down: bottom left, about 50% wide and 15% tall; header colour dark green.

Content: % of each iteration for debt & enablers: · This iteration we'll pay down:

5. Review: bottom right, about 50% wide and 15% tall; header colour slate grey.

Subtitle: Learn, don't compare teams

Content: Metrics reviewed every: · What the trends tell us:

Footer questions: “Are we getting faster without getting less stable?” “Which debt is costing us most every week we leave it?”

Original board for reference: https://eparker71.github.io/better-delivery-toolkit/boards/delivery-metrics-board.html

Boards: https://eparker71.github.io/better-delivery-toolkit/boards/delivery-metrics-board.html  ·  Online guide: https://eparker71.github.io/better-delivery-toolkit/guides/facilitator-guide-delivery-metrics.html

© 2026 Eric Parker · CC BY 4.0 · eparker71.github.io/better-delivery-toolkit · Adapt it freely; please keep the credit and say what you changed.