# Events & Cadences Guide

How to use the poster to design a simple, purposeful set of events, whatever framework you use.

Facilitator Run-Sheet · Run Events · Scrum · Kanban · SAFe · LeSS · Scrum@Scale

“Does every event we hold have a clear purpose and output?”

Frameworks name their events differently, but the needs underneath are the same: plan, sync, refine, review, reflect, and do the same across teams and for the organisation. The poster lists twelve common events with what each framework calls them, their purpose, typical cadence and timebox, who comes, the output, and the tool in this kit that helps. Use it to design a lean set of events for a team or a group of teams, or to translate between frameworks. Timeboxes are typical; Scrum's are maximums for each week of a sprint.

| Duration | Group | Use when | Output |
| --- | --- | --- | --- |
| 45–60 min | Team, PO, coach, or group leads | Setting up, or when meetings feel too many | An agreed set of events & calendar |

# Before the session

- Print the poster at A3 or 11×17, or share it on screen

- List the meetings the team or group holds today, with their length and frequency

- Bring the team's working agreements or charter

- Invite the people who'd attend the events

# Agenda & run-sheet

| Minutes | Step | Facilitator notes |
| --- | --- | --- |
| 0–10 | Today | Map current meetings to the rows on the poster. Which rows are missing? Which meetings don't fit any row? |
| 10–25 | Purpose | For each event you keep, agree its purpose and output in one line. |
| 25–40 | Cadence | Set the frequency and timebox. Merge or drop events with no clear output. |
| 40–50 | Tools | Pick the toolkit board for each event and who facilitates. |
| 50–60 | Close | Book the calendar, and agree when to review the set of events. |

# Reading the poster

How the three groups fit together.

## Team events

- Plan, sync, refine, review, reflect

- Weekly to daily rhythm

## Multi-team events

- The same needs across teams

- Period or quarterly rhythm

## Organisation events

- Funding and outcomes

- Monthly or quarterly

## Also called

- Translate between frameworks

- Pick names your people use

# Facilitation tips

Purpose first. An event without a clear purpose and output is a candidate to drop.

Fewer, better. A lean set of well-run events beats a full calendar.

Same needs, different names. Use the “also called” column to stop arguments about terminology.

Timebox everything. Shorter, regular events are easier to keep focused than long, rare ones.

Scale the timebox. Scrum's timeboxes scale with sprint length; a two-week sprint needs half the time of a four-week one.

Review the set. Every quarter, ask which events still earn their time.

Common pitfalls: adding every event from every framework; events with no output; long meetings with the wrong people; arguing about names instead of purpose; never reviewing the calendar.

# After the session

Straight away: Put the agreed events in the calendar with their purpose in the invite.

First month: Use the toolkit board for each event.

At retros: Ask whether each event is helping.

Every quarter: Review the whole set with the poster.

# How it fits the toolkit

The event tools follow a team's rhythm: Sprint Planning or replenishment, the Daily Sync, Backlog Refinement, Sprint Review and a retrospective from the Retro Kit. Teams working in continuous flow use the Kanban Cadences. The Events & Cadences poster shows them all, including multi-team and leadership events.

# Recreate it in your whiteboard

Paste this into your whiteboard's AI assistant (for example Miro AI or Atlassian Rovo) or a general assistant, to get an editable, native version of the board. Results vary by tool, so expect to tidy it up. For an exact copy, import the SVG as a locked background instead.

Create an editable whiteboard for “Events & Cadences”, a workshop board.

Purpose: Every recurring event in one place: what it's for, how often, who comes, what it produces, and the tool to use.

Layout: a wide landscape board (about 16:11). Make one frame per section below, placed as described. In each frame, add the section name as a heading, then its content as short text labels or empty fields to fill in. Leave space in each frame for sticky notes. Use the header colour given. Keep the wording as written and don't add extra content.

Header fields to fill in: Team, Date

Sections:

Rows, top to bottom (each is a full-width band; the first label in bold is the row heading):

1. Event: · Also called: · Purpose: · Cadence & timebox: · Who: · Output: · Tool in this kit:

2. Sprint Planning: Team: · Sprint Planning (Scrum) · Replenishment · Agree a goal and pull in the work that fits capacity · Each iteration · ≤ 2 h per week of · Team, PO · A goal and a plan · Planning · (Kanban) · iteration

3. Daily Sync: Daily Scrum · Stand-up · Kanban meeting · Inspect progress toward the goal and plan the next day · Daily · 15 min · The team · Today's plan, blockers raised · Daily sync

4. Backlog Refinement: Refinement · Backlog refinement · Grooming (older term) · Get the next items understood, split and ready · Weekly or ongoing · ~10% of capacity · Team, PO, experts · Ready items

5. Sprint Review: Review · Sprint Review · Delivery planning (Kanban) · Inspect what was built with stakeholders, adapt the · Each iteration · ≤ 1 h per week of · Team, PO, stakeholders · Feedback, a changed backlog · backlog · iteration

6. Retrospective Kit: Retrospective · Sprint Retrospective · Kaizen · Inspect how we work and agree improvements · Each iteration · ≤ 45 min per week · The team · One to three improvements

7. Kanban Cadences: Service Delivery Review (Kanban) · Check flow and service levels against expectations · Every 2–4 weeks · 30–60 min · Team, customer or PO · Flow improvements · Service review

8. Cross-Team Planning: Multi-team: · PI Planning (SAFe) · Multi-team planning · Align several teams on shared objectives and a plan · Each quarter or period · 1–2 days · All teams, leaders · Objectives, team plans, risks · Big-room planning · (LeSS)

9. Cross-Team Sync: Scrum of Scrums · ART Sync (SAFe) · Track shared progress, dependencies and blockers · 1–2 × a week · 15–30 min · One rep per team · Owned blockers, decisions · Cross-team sync

10. Sprint Review: Joint review · System Demo (SAFe) · Sprint Review (LeSS) · See the integrated product working across teams · Each iteration or period · 1 h · Teams, stakeholders · Feedback on the whole product

11. Cross-Team Retro: Cross-team retro · Inspect & Adapt (SAFe) · Overall Retrospective · Fix problems that sit between teams · End of each period · 1.5–2 h · Reps from every team, · One system improvement · (LeSS) · leaders

12. Portfolio Kanban: Organisation: · Portfolio review · Lean portfolio review · MetaScrum · Decide what to fund, start, stop and finish · Monthly or quarterly · 1–2 h · Leaders, product heads · An updated portfolio · (Scrum@Scale)

13. OKRs · Value Metrics: Outcome review · OKR check-in · Strategy Review (Kanban) · Check progress toward outcomes and adjust direction · Monthly or quarterly · 1 h · Leaders, POs · Adjusted objectives

Footer questions: “Does every event we hold have a clear purpose and output?” “Which event could we shorten, merge or drop?”

Original board for reference: https://eparker71.github.io/better-delivery-toolkit/boards/events-cadences-poster.html

Boards: https://eparker71.github.io/better-delivery-toolkit/boards/events-cadences-poster.html  ·  Online guide: https://eparker71.github.io/better-delivery-toolkit/guides/facilitator-guide-events-cadences.html

© 2026 Eric Parker · CC BY 4.0 · eparker71.github.io/better-delivery-toolkit · Adapt it freely; please keep the credit and say what you changed.