# Example Mapping Guide

How to explore a story through rules, examples and questions, and decide whether it's ready.

Facilitator Run-Sheet · Break Down Work · Inspired by Matt Wynne's Example Mapping

“Lots of pink? We're not ready yet.”

Example Mapping is a short, structured conversation that builds a shared understanding of one story. Each rule (an acceptance criterion) goes on a blue card, concrete examples of each rule go on green cards, and anything nobody can answer goes on a pink question card. After 25 minutes, the shape of the map tells you whether the story is ready, too big, or not yet understood.

| Duration | Group | Use when | Output |
| --- | --- | --- | --- |
| 25 min per story | The three amigos: PO, dev, tester | Refining a story before planning | Rules, examples & a ready decision |

# Before the session

- Print the board at A3 or 11×17, or use a digital board with four sticky colours

- Yellow, blue, green and pink stickies (or index cards) and markers

- Pick stories from the top of the backlog that are next in line for planning

- Invite at least one person each for business, development and testing

- A visible timer set to 25 minutes

# Agenda & run-sheet

| Time | Step | Facilitator notes |
| --- | --- | --- |
| 0–2 | The story | The PO writes the story on the yellow card and reads the As a / I want / so that statement. |
| 2–8 | Rules | List the rules the story must satisfy: one per blue card, across the top. These become the acceptance criteria. |
| 8–18 | Examples | For each rule, give concrete examples on green cards beneath it: “Given a basket over £50, when…, then…”. Examples often reveal new rules. |
| — | Questions | Whenever nobody can answer something, write it on a pink card and move on. Don't let one question stall the session. |
| 18–22 | Read the map | Step back. Many blue cards means the story is big, so split by rule. Many pink cards means it isn't ready yet. |
| 22–25 | Thumb vote | Vote: ready to plan, needs splitting, or needs answers. Record the decision, any split, and who owns each question. |

# Reading the map

The shape of the finished map tells you what to do next.

## Yellow · Story

- One story per session

- If the group can't agree what it is, stop and clarify the value first

## Blue · Rules

- One per acceptance criterion

- More than 4–5 rules? Split the story by rule

- Rules with no examples aren't understood yet

## Green · Examples

- Concrete: real values and real users

- Given / when / then works well

- They become your acceptance tests

## Pink · Questions

- Note who will find out, and by when

- Several pink cards means it isn't ready

## Outcome strip

- Ready, split or needs answers

- Record any split as new stories

- Give every question an owner

# Facilitation tips

Keep to 25 minutes. The timebox is the point. If you can't finish in 25 minutes, the story is too big or too unclear.

Examples, not scripts. Keep examples short and concrete. They're for conversation, not a formal test script.

Questions are progress. A pink card is a discovered unknown, so better now than mid-sprint.

Three amigos minimum. Business, development and testing perspectives each find different rules and examples.

Write as you talk. The facilitator, or the person speaking, writes the card straight away so nothing is lost.

Use the examples. Turn green cards into acceptance tests, such as BDD scenarios, so the conversation becomes the specification.

Common pitfalls: running past the timebox; debating solutions instead of rules; abstract examples (“a big basket”); leaving questions without an owner; mapping several stories at once; starting a story with lots of pink anyway.

# After the session

Straight away: Add the rules as acceptance criteria and the examples as test cases on the backlog item.

Questions: Owners find the answers before planning. Re-map briefly once they're answered.

Split stories: Add new stories from any split to the backlog, and map each one before it's planned.

During the sprint: Use the examples as the basis for automated acceptance tests.

# How it fits the toolkit

The break-down tools work from big to small: the Epic Breakdown Canvas turns an idea into an MVP and features, the Story Map lays out the user journey and release slices, the Story Splitting poster makes stories small enough for a sprint, and Example Mapping checks that each story is understood and ready. The Backlog Item Anatomy poster shows what a good epic, feature and story look like.

# Recreate it in your whiteboard

Paste this into your whiteboard's AI assistant (for example Miro AI or Atlassian Rovo) or a general assistant, to get an editable, native version of the board. Results vary by tool, so expect to tidy it up. For an exact copy, import the SVG as a locked background instead.

Create an editable whiteboard for “Example Mapping”, a workshop board.

Purpose: Explore one story through its rules, concrete examples and open questions, and find out if it's ready.

Layout: a wide landscape board (about 16:11). Make one frame per section below, placed as described. In each frame, add the section name as a heading, then its content as short text labels or empty fields to fill in. Leave space in each frame for sticky notes. Use the header colour given. Keep the wording as written and don't add extra content.

Key: Yellow = Story · Blue = Rule · Green = Example · Pink = Question

Sections:

1. Section 1: top full width, about 100% wide and 10% tall.

Content: As a… · I want… · so that… · Story card · TIMEBOX 25 MIN · ONE BLUE CARD PER RULE · GREEN EXAMPLES UNDER EACH RULE · PINK FOR ANYTHING UNKNOWN

2. Rule 1: middle left, about 20% wide and 65% tall.

Subtitle: Acceptance criterion

Content: Blue card: the rule · Examples: · given · when · then · Green cards: concrete examples

3. Rule 2: middle left, about 20% wide and 65% tall; header colour blue.

Subtitle: Acceptance criterion

Content: Blue card: the rule · Examples: · given · when · then · Green cards: concrete examples

4. Rule 3: middle centre, about 20% wide and 65% tall.

Subtitle: Acceptance criterion

Content: Blue card: the rule · Examples: · given · when · then · Green cards: concrete examples

5. Rule 4: middle right, about 20% wide and 65% tall; header colour blue.

Subtitle: Acceptance criterion

Content: Blue card: the rule · Examples: · given · when · then · Green cards: concrete examples

6. Questions: middle right, about 20% wide and 65% tall; header colour pink.

Subtitle: Unknowns

Content: Anything nobody here can answer · Write who will find out · Don't let one question stall the session · Pink cards: open questions

Also on the board: OUTCOME: THUMB-VOTE AT THE END OF THE TIMEBOX · Decision · Split into… · Open questions · Ready to plan · few questions, rules are clear · Story A: · Owner: · Needs splitting · too many rules: split by rule · Story B: · Answer by: · Needs answers first · too many questions: find out

Footer questions: “Lots of pink? We're not ready yet.” “Lots of blue? The story is too big, so split it by rule.”

Original board for reference: https://eparker71.github.io/better-delivery-toolkit/boards/example-mapping-board.html

Boards: https://eparker71.github.io/better-delivery-toolkit/boards/example-mapping-board.html  ·  Online guide: https://eparker71.github.io/better-delivery-toolkit/guides/facilitator-guide-example-mapping.html

© 2026 Eric Parker · CC BY 4.0 · eparker71.github.io/better-delivery-toolkit · Adapt it freely; please keep the credit and say what you changed.