# Mad · Sad · Glad Guide

How to run an emotion-focused retrospective, for a sprint or a quarter.

Facilitator Run-Sheet · Retrospective Kit · Reflect, Learn, Adapt

“What's behind the strongest feelings on this board?”

Mad · Sad · Glad surfaces how the work felt, which often reveals issues that a process-focused retro misses. It suits teams after a stressful period, teams where morale is uncertain, and anyone wanting to build empathy. It needs a safe room more than most formats.

| Duration | Group | Best for | Output |
| --- | --- | --- | --- |
| 60 min (sprint) 2 h (quarter) | One team 3–10 people | Morale & hidden frustrations | Up to 3 actions with owners |

# Before the session

- Print the board at A3 or 11×17, or load the SVG into Miro / Mural / FigJam. Write the period on the actions strip (sprint, month or quarter); allow about 60 min for a sprint and 2 h for a quarter

- Yellow and green stickies, markers, dot stickers (3 per person)

- Bring the actions from the last retro and their status

- Have data to hand: velocity or throughput, cycle time, escaped defects, any experiment results

- For quarter retros, invite key stakeholders and bring trends across the sprints

- Make sure the room (or call) is the team only, unless the team agrees otherwise

- Prepare the safety check: blank stickies for anonymous 1–5 votes, or four ESVP labels (Explorer, Shopper, Vacationer, Prisoner)

- Think about safety: is this the right format right now? Is anyone likely to feel exposed?

# Agenda & run-sheet

| Sprint | Quarter | Activity | Facilitator notes |
| --- | --- | --- | --- |
| 0–5 | 0–10 | Set the stage | Read Norm Kerth's Prime Directive (“everyone did the best job they could…”). Run a quick anonymous safety check: a 1–5 vote, or Explorer / Shopper / Vacationer / Prisoner. If it's low, talk about that first. Then review last time's actions. |
| 5–15 | 10–30 | Silent writing | Yellow stickies in each column. Remind people that feelings are valid data and that we're discussing events, not people. |
| 15–25 | 30–50 | Read out & cluster | Each person places and briefly reads their stickies. Group duplicates and name each cluster. |
| 25–30 | 50–60 | Dot vote | 3 dots each on the clusters that most deserve discussion. |
| — | 60–70 | Break | Quarter format only. |
| 30–48 | 70–100 | Discuss | Start with Glad to build energy, then explore Mad and Sad. Ask “What would turn this into a Glad?” |
| 48–57 | 100–112 | Agree actions | Choose up to 3 actions for the strip at the bottom. Each needs an owner and a clear done when. Bigger ideas go on a 1% Experiment Canvas. |
| 57–60 | 112–120 | Close | Read back the actions, then a quick ROTI (return on time invested, 1–5 fingers). |

# Prompts for each column

Read these out if a column stays empty.

## 1 · Mad

- What frustrated us again and again?

- What felt unfair or outside our control?

- When did we feel stuck?

## 2 · Sad

- What didn't go to plan?

- What opportunity did we miss?

- What expectation wasn't met?

## 3 · Glad

- What are we proud of?

- Who should we thank?

- What made us smile?

## Actions strip

- Target the root cause of the strongest Mad

- Owner + done when for each

# Facilitation tips

Name the emotion, discuss the event. Feelings are a signal. Ask what happened that caused them, and keep it about events, not people.

Fewer, better actions. One action that gets done beats five that don't. Cap it at three, and check last time's actions before adding more.

Make actions visible. Put actions on the team board or backlog, so they compete for capacity like any other work.

Quarter = zoom out. In the quarter format, look for patterns across sprints and things outside the team's control that need escalating.

Vary the format. The same retro every time leads to the same answers. Rotate formats every few sprints.

Common pitfalls: actions with no owner; repeating the same complaints without asking why previous actions failed; jumping to solutions during silent writing; letting one topic eat the whole timebox; managers in the room who make people hold back. This format also invites venting. Make sure the conversation moves to causes and actions.

# After the session

Within 24 hours: Photograph or export the board. Add each action to the team backlog with its owner, and share a short summary.

During the sprint / quarter: Check actions at stand-up or in the weekly sync. Unblock early rather than reporting failure at the next retro.

At the next retro: Open by reviewing each action: done, in progress, or dropped, and why. Celebrate the ones that worked.

Running remotely: Lock the SVG as a background, pre-create sticky stacks in both colours, use built-in voting and a visible timer.

# How it fits the toolkit

Feed experiment results from the 1% Experiment Canvas into each retro, and rotate formats (Start · Stop · Continue, 4 Ls, Mad · Sad · Glad, Sailboat) so conversations stay fresh. If the same theme keeps coming back, it is a system issue: take it to a Marginal Gains Workshop.

# Recreate it in your whiteboard

Paste this into your whiteboard's AI assistant (for example Miro AI or Atlassian Rovo) or a general assistant, to get an editable, native version of the board. Results vary by tool, so expect to tidy it up. For an exact copy, import the SVG as a locked background instead.

Create an editable whiteboard for “Mad · Sad · Glad”, a workshop board.

Purpose: How has work felt lately? Surface the emotions behind it, then decide what to act on.

Layout: a wide landscape board (about 16:11). Make one frame per section below, placed as described. In each frame, add the section name as a heading, then its content as short text labels or empty fields to fill in. Leave space in each frame for sticky notes. Use the header colour given. Keep the wording as written and don't add extra content.

Key: Yellow Sticky = What Happened · Green Sticky = Idea / Action · Dot = Vote (3 per person)

Sections:

1. Mad: middle left, about 35% wide and 75% tall.

Content: What frustrated us? · Blockers and recurring problems · Things outside our control · Moments we felt stuck

2. Sad: middle centre, about 35% wide and 75% tall.

Content: What disappointed us? · Things that didn't go to plan · Missed opportunities · Unmet expectations

3. Glad: middle right, about 35% wide and 75% tall.

Content: What made us happy? · Wins and achievements · People who helped us · Moments we were proud of

Also on the board: sprint, month, quarter… · ACTIONS WE'LL TAKE INTO OUR NEXT · Action #1 · Action #2 · Action #3 · Owner: (×3) · Done when: (×3)

Footer questions: “What's behind the strongest feelings on this board?” “What would turn one ‘mad’ into a ‘glad’ next time?”

Original board for reference: https://eparker71.github.io/better-delivery-toolkit/boards/retro-board-mad-sad-glad.html

Boards: https://eparker71.github.io/better-delivery-toolkit/boards/retro-board-mad-sad-glad.html  ·  Online guide: https://eparker71.github.io/better-delivery-toolkit/guides/facilitator-guide-retro-mad-sad-glad.html

© 2026 Eric Parker · CC BY 4.0 · eparker71.github.io/better-delivery-toolkit · Adapt it freely; please keep the credit and say what you changed.