# Kanban Cadences Guide

How to set up a rhythm of short, focused reviews that keep work flowing and services improving.

Facilitator Run-Sheet · Manage Flow · Inspired by the Kanban Method

“Which conversation would most improve our flow if we had it regularly?”

Teams working in continuous flow don't need iterations, but they still need feedback loops. The Kanban Method (David J. Anderson) describes a set of cadences: a daily Kanban meeting, replenishment to choose what to pull in next, delivery planning, a service delivery review of flow and service levels, and wider operations, risk and strategy reviews. You don't need them all. Start with the daily meeting, replenishment and a service delivery review, then add others as the system grows.

| Duration | Group | Use when | Output |
| --- | --- | --- | --- |
| 60 min to design the cadence | The team, PO or service manager | Moving to flow, or meetings feel random | An agreed rhythm of reviews |

# Before the session

- Print the board at A3 or 11×17, or load the SVG as a digital background

- List the meetings the team already holds, and how often

- Bring flow data: lead time, throughput, items past their SLE, blocked time

- Have your Kanban board and its WIP limits to hand

# Agenda & run-sheet

| Minutes | Step | Facilitator notes |
| --- | --- | --- |
| 0–10 | Today | List current meetings. Which ones help flow, and which could go? |
| 10–30 | 1 · Choose cadences | Tick the cadences you'll run. Fill in when, who, and inputs and outputs for each. |
| 30–45 | 2 · Replenishment | Agree how you'll calculate free capacity and choose items to pull in. |
| 45–55 | 3 · Service delivery review | Agree the measures, their expectations or SLE, and who attends. |
| 55–60 | Close | Put the cadences in the calendar and agree when to review the rhythm itself. |

# The main cadences

Start with the first three; add others as you grow.

## Daily Kanban Meeting

- Walk the board right to left

- Blockers and ageing work

## Replenishment

- Pull to fill free WIP

- Clear selection policy

## Service Delivery Review

- Flow against expectations

- Customers or PO present

## Delivery Planning

- What's ready to release, and when

## Operations · Risk · Strategy

- Wider, less frequent

- For several services or teams

# Facilitation tips

Start small. Three cadences done well beat seven done half-heartedly.

Decouple the cadences. Replenishment, delivery and review can each run at their own pace, unlike a single iteration.

Pull, don't push. Replenish only to fill free WIP. Never overload the system to look busy.

Bring data. Service delivery reviews work best with lead time and SLE data, not opinions.

Invite the customer. Hearing expectations directly keeps the service focused on what matters.

Review the rhythm. Every few months, ask whether each cadence is still worth its time.

Common pitfalls: copying every cadence at once; replenishing beyond WIP limits; reviews without data; no customer voice; keeping meetings that no longer help.

# After the session

Straight away: Book the cadences as recurring calendar events.

First month: Hold each at least once, and adjust timing and attendees.

Every quarter: Review the rhythm: add, drop or change a cadence.

Always: Bring service delivery review findings to the retrospective.

# How it fits the toolkit

The event tools follow a team's rhythm: Sprint Planning or replenishment, the Daily Sync, Backlog Refinement, Sprint Review and a retrospective from the Retro Kit. Teams working in continuous flow use the Kanban Cadences. The Events & Cadences poster shows them all, including multi-team and leadership events.

# Recreate it in your whiteboard

Paste this into your whiteboard's AI assistant (for example Miro AI or Atlassian Rovo) or a general assistant, to get an editable, native version of the board. Results vary by tool, so expect to tidy it up. For an exact copy, import the SVG as a locked background instead.

Create an editable whiteboard for “Kanban Cadences”, a workshop board.

Purpose: Set a rhythm of short, focused meetings that keep work flowing and services improving, with or without iterations.

Layout: a wide landscape board (about 16:11). Make one frame per section below, placed as described. In each frame, add the section name as a heading, then its content as short text labels or empty fields to fill in. Leave space in each frame for sticky notes. Use the header colour given. Keep the wording as written and don't add extra content.

Header fields to fill in: Team / Service, Date

Sections:

1. Our Cadences: top full width, about 100% wide and 45% tall; header colour blue.

Subtitle: Typical timings shown · adapt to your context · tick the ones you'll run

Content: Daily Kanban Meeting · Daily · 15 min · Replenishment · Weekly · 30–60 min · Delivery Planning · Per delivery · 30 min · Service Delivery Review · Every 2 weeks · 45 min · Walk the board, unblock work, · Choose which options to pull · Decide what's ready to hand · Check flow and service levels · decide what to finish today. · into the system next. · over to customers, and when. · against what customers expect. · When: (×8) · Who: (×8) · Inputs → outputs: (×8) · Operations Review · Monthly · 60 min · Risk Review · Monthly · 30 min · Strategy Review · Quarterly · 1–2 h · Our Own Cadence · Look across services for · Review blockers and risks · Check direction, services and · Add a review your team needs. · shared problems and capacity. · that threaten delivery. · investment still fit the goals.

2. Replenishment: bottom left, about 50% wide and 50% tall; header colour purple.

Subtitle: What do we pull in next?

Content: Space available (WIP limit minus items in progress): · How we choose: · Options waiting · Pulled in, and why · Item: · Why now: · Candidate items

3. Service Delivery Review: bottom right, about 50% wide and 50% tall; header colour orange.

Subtitle: Are we meeting expectations?

Content: Measure: · Expectation / sle: · Actual: · Action: · Lead time (85th percentile) · Throughput per week · Items past their SLE · Blocked time · Customer satisfaction · Our own measure · Top improvement to try:

Footer questions: “Which conversation would most improve our flow if we had it regularly?” “Are we meeting what our customers expect, and how do we know?”

Original board for reference: https://eparker71.github.io/agile-ways-of-working/kanban-cadences-board.html

Boards: https://eparker71.github.io/agile-ways-of-working/kanban-cadences-board.html  ·  Online guide: https://eparker71.github.io/agile-ways-of-working/facilitator-guide-kanban-cadences.html

© 2026 Eric Parker · CC BY 4.0 · eparker71.github.io/agile-ways-of-working · Adapt it freely; please keep the credit and say what you changed.