# Sprint Review Guide

How to inspect what was built with stakeholders, gather real feedback, and adapt the backlog together.

Facilitator Run-Sheet · Review & Release · Inspect the Increment · Adapt the Backlog

“Based on what we've seen, what should we do next?”

A review is a working session, not a demo. The team shows working product that meets the Definition of Done, stakeholders say what they think, and everyone looks at what has changed around the product. The output is a changed backlog and a clear view of what's next. If nothing in the backlog changes, the review didn't do its job. Scrum calls this event the Sprint Review.

| Duration | Group | Use when | Output |
| --- | --- | --- | --- |
| 45–90 min for a 2-week sprint | Team, PO and stakeholders | The end of every iteration | Feedback & an updated backlog |

# Before the session

- Print the board at A3, or load the SVG as a digital background

- Invite the stakeholders whose feedback matters most, including users if you can

- Prepare working product to show, in an environment people can try themselves

- Gather the data for key measures: before, now and target

- Green, pink, blue and yellow stickies, and markers

- Ask the PO to prepare a short update on the backlog, release and forecast

# Agenda & run-sheet

| Time | Section | Facilitator notes |
| --- | --- | --- |
| 0–5 | Welcome | Explain the purpose: to inspect the product and decide what's next together, not to approve work. |
| 5–10 | 1 · Sprint Goal & Result | The PO states the goal and whether it was achieved. Be honest about what wasn't done. |
| 10–15 | 2 · Key Measures | Share the numbers that matter. Did the last release move them? |
| 15–40 | 3 · What We Built | Team members show working product. Let stakeholders try it. Only Done work is shown. |
| — | 4 · Stakeholder Feedback | Throughout the demo, stakeholders add green, pink and blue stickies. Ask questions; don't defend. |
| 40–50 | 5 · What's Changed | What's new in the market, with users, budget or timelines? How does it affect the plan? |
| 50–65 | 6 · Backlog Changes | Turn feedback and changes into backlog additions, changes and removals. The PO decides. |
| 65–75 | 7 · What's Next · Close | Share the likely next goal and any forecast update. Agree decisions needed and who follows up. |

# Making each section strong

Quality checks for each part of the board.

## 1 · Sprint Goal & Result

- An honest answer: yes, partly or no

- What we learned is captured

## 2 · Key Measures

- Outcomes, not just velocity

- Before, now and target shown

## 3 · What We Built

- Only Done work

- Working product, not slides

- Stakeholders try it

## 4 · Stakeholder Feedback

- Concerns are welcomed

- Ideas are captured, not promised

## 5 · What's Changed

- Market, users, budget, timeline

- Impact on priorities discussed

## 6 · Backlog Changes

- Something changed

- Removals are allowed

- The PO decides

## 7 · What's Next

- Next goal is shared

- Decisions have an owner

# Facilitation tips

Not a demo. If stakeholders only watch, you'll get politeness, not feedback. Hand them the product.

Show Done only. Showing unfinished work creates false expectations. Mention it, but don't demo it.

Invite the right people. A review with no stakeholders is just a team meeting. Chase the people whose opinion matters.

Listen, don't defend. Write every piece of feedback down, especially the uncomfortable ones.

Change the backlog. End by showing what changed. It proves the feedback was heard.

Keep it short and regular. Same time each sprint, tight timebox. Stakeholders come back when it's useful.

Common pitfalls: a one-way demo with no feedback; showing work that isn't Done; no stakeholders present; defending every criticism; promising every idea; no backlog changes at the end; a status report instead of working product.

# After the session

Straight away: Update the backlog with the agreed changes and share the board with anyone who missed it.

Follow up: Owners chase the decisions needed from stakeholders before Sprint Planning.

Retro: Bring anything about how the team worked to the retrospective, which usually comes next.

Next planning: Use the feedback and backlog changes as inputs for the next sprint goal.

# How it fits the toolkit

The lifecycle tools follow the work from start to finish: a Team Charter when a team forms, a Product Vision Board to agree why the product exists, the Prioritisation Board to decide what comes first, then Sprint Planning and Sprint Review each iteration, with a retrospective from the Retro Kit to close the loop. The break-down tools (Epic Canvas, Story Map, Story Splitting, Example Mapping) sit between vision and planning.

# Recreate it in your whiteboard

Paste this into your whiteboard's AI assistant (for example Miro AI or Atlassian Rovo) or a general assistant, to get an editable, native version of the board. Results vary by tool, so expect to tidy it up. For an exact copy, import the SVG as a locked background instead.

Create an editable whiteboard for “Sprint Review”, a workshop board.

Purpose: Show what's done, hear from stakeholders, and decide together what the backlog should look like next.

Layout: a wide landscape board (about 16:11). Make one frame per section below, placed as described. In each frame, add the section name as a heading, then its content as short text labels or empty fields to fill in. Leave space in each frame for sticky notes. Use the header colour given. Keep the wording as written and don't add extra content.

Key: Yellow = Item · Green = Positive · Pink = Concern · Blue = Idea

Sections:

1. Sprint Goal & Result: top left, about 50% wide and 25% tall; header colour purple.

Content: Team & sprint: · Sprint Goal: · Did we achieve it? · Yes · Partly · No · What we learned about the goal:

2. Key Measures: top right, about 50% wide and 25% tall; header colour blue.

Subtitle: Did the numbers move?

Content: Measure: · Before: · Now: · Target:

3. What We Built: middle left, about 35% wide and 45% tall; header colour emerald green.

Subtitle: Done items only

Content: Only work that meets the Definition of Done · Show working product, not slides

4. Stakeholder Feedback: middle centre, about 35% wide and 45% tall; header colour orange.

Subtitle: Listen first

Content: What did you like? What worries you? · What would you change or add?

5. What's Changed Around Us: middle right, about 35% wide and 45% tall; header colour sky blue.

Subtitle: Context

Content: Users, market, competitors · Budget, timeline, priorities

6. Backlog Changes: bottom left, about 65% wide and 25% tall; header colour amber.

Subtitle: What the review changes

Content: Add · Change · Remove · New items from feedback · Re-order, re-shape or re-size · No longer worth doing

7. What's Next: bottom right, about 35% wide and 25% tall; header colour dark green.

Content: Likely next Sprint Goal: · Release / forecast update: · Decisions needed from stakeholders: · Who follows up:

Footer questions: “Based on what we've seen, what should we do next?” “What surprised you today?”

Original board for reference: https://eparker71.github.io/agile-ways-of-working/sprint-review-board.html

Boards: https://eparker71.github.io/agile-ways-of-working/sprint-review-board.html  ·  Online guide: https://eparker71.github.io/agile-ways-of-working/facilitator-guide-sprint-review.html

© 2026 Eric Parker · CC BY 4.0 · eparker71.github.io/agile-ways-of-working · Adapt it freely; please keep the credit and say what you changed.