# Backlog Item Anatomy Guide

How to use the poster to help teams write good epics, features and stories, and spot weak ones.

Facilitator Run-Sheet · Break Down Work · Epics, Features & Stories

“Who is this for, and what will be better for them?”

Teams often write epics that are just big tasks, features that are technical layers, and stories that deliver nothing on their own. The poster shows each level with a definition, a template, a good example and a weak example, using one running example so people can see how a big bet becomes a thin slice. It also covers INVEST (from Bill Wake), acceptance criteria in Given / When / Then form, and the other kinds of backlog item. Names vary by framework and tool: in SAFe an epic sits above features, while in Jira an epic sits directly above stories. Use the levels your organisation uses, and see the glossary for the differences.

| Duration | Group | Use when | Output |
| --- | --- | --- | --- |
| 45–60 min as a workshop | Team, PO, BA, stakeholders | Onboarding, or the backlog is hard to work with | Rewritten items & shared standards |

# Before the session

- Print the poster at A3 and pin it where the team refines its backlog

- Pick 6–10 real backlog items: a mix of epics, features and stories, good and bad

- Write each on a card or sticky, without saying which level it is

- Bring the team's Definition of Ready, if it has one

# Agenda & run-sheet

| Time | Step | Facilitator notes |
| --- | --- | --- |
| 0–10 | Walk the poster | Read the running example from top to bottom. Ask: how does the story serve the epic's outcome? |
| 10–25 | Sort | In pairs, sort the real items: which level is each, and is it good or weak? Use the poster's templates. |
| 25–45 | Rewrite | Rewrite the weak ones using the templates. Split anything that's too big with the Story Splitting poster. |
| 45–55 | Agree standards | Agree two or three standards the team will apply, and add them to the Definition of Ready. |
| 55–60 | Close | Pick who will tidy the rest of the backlog, and when. |

# What good looks like at each level

Quick checks to apply when writing or refining items.

## Epic

- An outcome, not a solution

- A measure that could prove it wrong

- Broken into features

## Feature

- Usable on its own

- A clear benefit to a named user

- Fits in a planning period

## Story

- A vertical slice

- Passes INVEST

- Has acceptance criteria

## Acceptance criteria

- Given · When · Then

- Concrete and testable

- Agreed before work starts

## Task · Spike · Bug · Enabler

- Tasks live inside stories

- Spikes are time-boxed

- Enablers make future value possible

# Facilitation tips

Start from the user. Every level should say who benefits. If it can't, it's probably a task.

Outcomes at the top. Epics need a measure. Without one, nobody can tell when to stop investing.

Watch for “and”. A story with “and” in it is usually two stories.

Avoid developer stories. “As a developer, I want…” almost always hides a technical task. Find the user story it serves.

Criteria make it testable. Writing two or three Given / When / Then examples often reveals the story is too big.

Templates are a start. A good conversation matters more than perfect wording. The template prompts the conversation.

Common pitfalls: using the story template for everything, including tasks; epics with no outcome or measure; features split by technical layer; acceptance criteria written after the work; arguing about labels instead of value.

# After the session

Straight away: Leave the poster up in the team space and refer to it in refinement.

Next refinement: Check new items against the poster before they're ready.

Over time: Add your own good examples from the team's real backlog.

With stakeholders: Share the poster when stakeholders bring requests, so ideas arrive as outcomes.

# How it fits the toolkit

The break-down tools work from big to small: the Epic Breakdown Canvas turns an idea into an MVP and features, the Story Map lays out the user journey and release slices, the Story Splitting poster makes stories small enough for a sprint, and Example Mapping checks that each story is understood and ready. The Backlog Item Anatomy poster shows what a good epic, feature and story look like.

Boards: https://eparker71.github.io/agile-ways-of-working/backlog-anatomy-poster.html  ·  Online guide: https://eparker71.github.io/agile-ways-of-working/facilitator-guide-backlog-anatomy.html

© 2026 Eric Parker · CC BY 4.0 · eparker71.github.io/agile-ways-of-working · Adapt it freely; please keep the credit and say what you changed.