# Objectives & Key Results Guide

How to set a few ambitious objectives, measurable key results, and the bets teams will make to move them.

Facilitator Run-Sheet · Coordinate Teams · OKRs · Outcomes Over Output

“If we achieved only one of these, which would matter most?”

OKRs give several teams a shared direction without dictating the work. An objective is a qualitative, inspiring goal; its key results are measurable outcomes that show whether you got there. Initiatives are the bets teams make to move the key results. The method was developed at Intel by Andy Grove and spread through John Doerr's Measure What Matters. A short not-doing list keeps the focus honest.

| Duration | Group | Use when | Output |
| --- | --- | --- | --- |
| 2–3 h | Leaders, POs, team reps | The start of a quarter or planning period | 3 objectives, KRs & first bets |

# Before the session

- Print the board at A3 or 11×17 (Tabloid), or larger, or load the SVG as a digital background

- Bring the product vision, strategy, and last period's results

- Gather baseline data for likely measures

- Invite people who can commit their teams' effort

- Yellow stickies, markers and dot stickers

# Agenda & run-sheet

| Time | Section | Facilitator notes |
| --- | --- | --- |
| 0–15 | Focus for This Period | Agree why these objectives, and why now. Review last period's scores briefly. |
| 15–50 | Objectives | Brainstorm candidate objectives, dot-vote, and keep at most three. Write each as “We will…” |
| 50–100 | Key Results | For each objective, agree 2–4 measurable outcomes with a start value and a target. Rate confidence 1–10. |
| 100–130 | Initiatives | Teams propose bets that could move each key result. Name the contributing teams. |
| 130–145 | 4 · Check-in Rhythm | Agree when to check confidence, when to review mid-period, and how to score at the end. |
| 145–160 | 5 · Not Doing · Close | List what you're explicitly not doing this period. Read the board back. |

# Making each part strong

Quality checks for objectives, key results and the rest of the board.

## Objectives

- Qualitative and inspiring

- No more than three

- Clear why it matters

## Key Results

- Outcomes, not tasks

- Start and target values

- 2–4 per objective

## Initiatives

- Bets, not commitments

- Linked to a key result

- Teams choose them

## 4 · Check-in Rhythm

- Confidence tracked weekly

- Scoring agreed up front

## 5 · Not Doing

- Real things people expected

- Shared widely

# Facilitation tips

Outcomes, not output. “Launch the new app” is a task. “Cut onboarding time from 10 to 3 minutes” is a key result.

Ambitious but honest. Aim high. Scoring 0.7 on an ambitious key result is often a good result. A long-term BHAG (big hairy audacious goal) can anchor the year's objectives.

Few beats many. Three objectives with focus beat ten that spread effort thin.

Teams pick the bets. Leaders set the outcomes; teams decide how to move them.

Don't tie to pay. OKRs linked to bonuses become sandbagged. Keep them for direction and learning.

Check confidence often. A weekly 1–10 confidence check spots trouble early.

Common pitfalls: key results that are task lists; too many objectives; targets set without baselines; OKRs used for performance reviews; never checking in until the end; no not-doing list, so nothing changes.

# After the session

Straight away: Publish the OKRs where every team can see them.

Planning: Use them as the shared objectives on the Cross-Team Planning board.

Weekly: Update confidence for each key result; discuss any that drop.

End of period: Score each key result, reflect on what you learned, and set the next OKRs.

# How it fits the toolkit

The program tools coordinate several teams: agree Objectives & Key Results, plan together with the Cross-Team Planning board, make links visible on the Dependency Map, and keep in step with a regular Cross-Team Sync. Each team still plans, reviews and improves with the team-level tools.

# Recreate it in your whiteboard

Paste this into your whiteboard's AI assistant (for example Miro AI or Atlassian Rovo) or a general assistant, to get an editable, native version of the board. Results vary by tool, so expect to tidy it up. For an exact copy, import the SVG as a locked background instead.

Create an editable whiteboard for “Objectives & Key Results”, a workshop board.

Purpose: Agree a few ambitious outcomes, how you'll measure them, and the bets teams will make to move them.

Layout: a wide landscape board (about 16:11). Make one frame per section below, placed as described. In each frame, add the section name as a heading, then its content as short text labels or empty fields to fill in. Leave space in each frame for sticky notes. Use the header colour given. Keep the wording as written and don't add extra content.

Header fields to fill in: Group / Team, Period

Sections:

1. Focus for This Period: top full width, about 100% wide and 15% tall; header colour slate grey.

Subtitle: Why these objectives, and why now?

2. Objective 1: middle left, about 35% wide and 65% tall; header colour purple.

Subtitle: Qualitative · inspiring

Content: We will… · KEY RESULTS · MEASURABLE OUTCOMES · Key result: · Start: · Target: · Conf.: · Teams contributing: · Initiatives: the bets we'll make

3. Objective 2: middle centre, about 35% wide and 65% tall; header colour blue.

Subtitle: Qualitative · inspiring

Content: We will… · KEY RESULTS · MEASURABLE OUTCOMES · Key result: · Start: · Target: · Conf.: · Teams contributing: · Initiatives: the bets we'll make

4. Objective 3: middle right, about 35% wide and 65% tall; header colour emerald green.

Subtitle: Qualitative · inspiring

Content: We will… · KEY RESULTS · MEASURABLE OUTCOMES · Key result: · Start: · Target: · Conf.: · Teams contributing: · Initiatives: the bets we'll make

5. Check-in Rhythm: bottom left, about 50% wide and 20% tall; header colour amber.

Subtitle: Confidence 1–10 · score 0–1.0 at the end

Content: Weekly confidence check: · Mid-period review: · End-of-period scoring:

6. Not Doing This Period: bottom right, about 50% wide and 20% tall; header colour red.

Subtitle: Focus means saying no

Footer questions: “If we achieved only one of these, which would matter most?” “How will we know, without asking anyone, that we've succeeded?”

Original board for reference: https://eparker71.github.io/agile-ways-of-working/boards/okr-board.html

Boards: https://eparker71.github.io/agile-ways-of-working/boards/okr-board.html  ·  Online guide: https://eparker71.github.io/agile-ways-of-working/guides/facilitator-guide-okr.html

© 2026 Eric Parker · CC BY 4.0 · eparker71.github.io/agile-ways-of-working · Adapt it freely; please keep the credit and say what you changed.