# Start · Stop · Continue Guide

How to run the classic three-column retrospective, for a sprint or a quarter.

Facilitator Run-Sheet · Retrospective Kit · Reflect, Learn, Adapt

“If we could only change one thing, what would it be?”

A simple, action-oriented format: what should we start, stop, and keep doing? It works well for new teams, short timeboxes, and teams that want to focus on behaviour change rather than a long look back.

| Duration | Group | Best for | Output |
| --- | --- | --- | --- |
| 60 min (sprint) 2 h (quarter) | One team 3–10 people | Clear, practical changes | Up to 3 actions with owners |

# Before the session

- Print the board at A3 or 11×17, or load the SVG into Miro / Mural / FigJam. Write the period on the actions strip (sprint, month or quarter); allow about 60 min for a sprint and 2 h for a quarter

- Yellow and green stickies, markers, dot stickers (3 per person)

- Bring the actions from the last retro and their status

- Have data to hand: velocity or throughput, cycle time, escaped defects, any experiment results

- For quarter retros, invite key stakeholders and bring trends across the sprints

- Make sure the room (or call) is the team only, unless the team agrees otherwise

- Prepare the safety check: blank stickies for anonymous 1–5 votes, or four ESVP labels (Explorer, Shopper, Vacationer, Prisoner)

# Agenda & run-sheet

| Sprint | Quarter | Activity | Facilitator notes |
| --- | --- | --- | --- |
| 0–5 | 0–10 | Set the stage | Read Norm Kerth's Prime Directive (“everyone did the best job they could…”). Run a quick anonymous safety check: a 1–5 vote, or Explorer / Shopper / Vacationer / Prisoner. If it's low, talk about that first. Then review last time's actions. |
| 5–15 | 10–30 | Silent writing | Yellow stickies in each column. Aim for at least one per column, so “Continue” doesn't get skipped. |
| 15–25 | 30–50 | Read out & cluster | Each person places and briefly reads their stickies. Group duplicates and name each cluster. |
| 25–30 | 50–60 | Dot vote | 3 dots each on the clusters that most deserve discussion. |
| — | 60–70 | Break | Quarter format only. |
| 30–48 | 70–100 | Discuss | Take the top clusters in turn. For Stop items, ask what we'd do instead. Capture ideas on green stickies. |
| 48–57 | 100–112 | Agree actions | Choose up to 3 actions for the strip at the bottom. Each needs an owner and a clear done when. Bigger ideas go on a 1% Experiment Canvas. |
| 57–60 | 112–120 | Close | Read back the actions, then a quick ROTI (return on time invested, 1–5 fingers). |

# Prompts for each column

Read these out if a column stays empty.

## 1 · Start

- What have other teams tried that we haven't?

- What experiment keeps getting postponed?

- What would make next sprint easier?

## 2 · Stop

- What do we do out of habit that nobody would miss?

- Which meeting or step adds the least value?

- What slows us down every sprint?

## 3 · Continue

- What worked so well we must protect it?

- Which recent change paid off?

- What should we tell other teams about?

## Actions strip

- Up to 3 actions

- Owner + done when for each

- Bigger ideas go on a 1% Experiment Canvas

# Facilitation tips

Write before you talk. Silent writing gets every voice on the wall before the loudest voice sets the direction.

Systems, not people. Ask “what made that hard?” instead of “who did that?”. Protect psychological safety at all times.

Fewer, better actions. One action that gets done beats five that don't. Cap it at three, and check last time's actions before adding more.

Make actions visible. Put actions on the team board or backlog, so they compete for capacity like any other work.

Quarter = zoom out. In the quarter format, look for patterns across sprints and things outside the team's control that need escalating.

Vary the format. The same retro every time leads to the same answers. Rotate formats every few sprints.

Common pitfalls: actions with no owner; repeating the same complaints without asking why previous actions failed; jumping to solutions during silent writing; letting one topic eat the whole timebox; managers in the room who make people hold back.

# After the session

Within 24 hours: Photograph or export the board. Add each action to the team backlog with its owner, and share a short summary.

During the sprint / quarter: Check actions at stand-up or in the weekly sync. Unblock early rather than reporting failure at the next retro.

At the next retro: Open by reviewing each action: done, in progress, or dropped, and why. Celebrate the ones that worked.

Running remotely: Lock the SVG as a background, pre-create sticky stacks in both colours, use built-in voting and a visible timer.

# How it fits the toolkit

Feed experiment results from the 1% Experiment Canvas into each retro, and rotate formats (Start · Stop · Continue, 4 Ls, Mad · Sad · Glad, Sailboat) so conversations stay fresh. If the same theme keeps coming back, it is a system issue: take it to a Marginal Gains Workshop.

# Recreate it in your whiteboard

Paste this into your whiteboard's AI assistant (for example Miro AI or Atlassian Rovo) or a general assistant, to get an editable, native version of the board. Results vary by tool, so expect to tidy it up. For an exact copy, import the SVG as a locked background instead.

Create an editable whiteboard for “Start · Stop · Continue”, a workshop board.

Purpose: Looking back at recent work, what should we change about how we work together?

Layout: a wide landscape board (about 16:11). Make one frame per section below, placed as described. In each frame, add the section name as a heading, then its content as short text labels or empty fields to fill in. Leave space in each frame for sticky notes. Use the header colour given. Keep the wording as written and don't add extra content.

Key: Yellow Sticky = What Happened · Green Sticky = Idea / Action · Dot = Vote (3 per person)

Sections:

1. Start: middle left, about 35% wide and 75% tall.

Content: What should we start doing? · New practices worth trying · Experiments we keep putting off · Things other teams do well

2. Stop: middle centre, about 35% wide and 75% tall.

Content: What should we stop doing? · Waste and low-value work · Habits that slow us down · Meetings or steps nobody would miss

3. Continue: middle right, about 35% wide and 75% tall.

Content: What should we keep doing? · What's working well · Practices worth protecting · Wins worth amplifying

Also on the board: sprint, month, quarter… · ACTIONS WE'LL TAKE INTO OUR NEXT · Action #1 · Action #2 · Action #3 · Owner: (×3) · Done when: (×3)

Footer questions: “If we could only change one thing, what would it be?” “What's the smallest step we can take on it tomorrow?”

Original board for reference: https://eparker71.github.io/agile-ways-of-working/boards/retro-board-start-stop-continue.html

Boards: https://eparker71.github.io/agile-ways-of-working/boards/retro-board-start-stop-continue.html  ·  Online guide: https://eparker71.github.io/agile-ways-of-working/guides/facilitator-guide-retro-start-stop-continue.html

© 2026 Eric Parker · CC BY 4.0 · eparker71.github.io/agile-ways-of-working · Adapt it freely; please keep the credit and say what you changed.