# User Story Map Guide

How to map a user journey and slice it into releases that each deliver a complete, usable path.

Facilitator Run-Sheet · Break Down Work · Inspired by Jeff Patton's Story Mapping

“What's the smallest slice that lets a user reach their goal end-to-end?”

A flat backlog hides the big picture. A story map arranges work along the user's journey: the activities across the top form the backbone, the user tasks beneath them form the walking skeleton, and stories hang below each task. Horizontal release slices then show what's in the MVP, what comes next, and what can wait. Each slice is a complete path a user can actually use.

| Duration | Group | Use when | Output |
| --- | --- | --- | --- |
| 1.5–3 h | PO, team, UX, a user if possible | A new product, feature or epic | A journey map & an MVP slice |

# Before the session

- Print the board at A1 or A0 if you can, or use a long wall or digital board, as maps grow wide

- Blue, yellow and green stickies, markers, and tape to mark slice lines

- Agree the persona and goal in advance, or plan to start with them

- Bring user research, journey maps or support data if you have them

- If the product is large, scope the map to one persona and one goal

# Agenda & run-sheet

| Time | Activity | Facilitator notes |
| --- | --- | --- |
| 0–10 | Persona & goal | Fill in the context bar: who is the user, what are they trying to achieve, and which product or epic is this? |
| 10–30 | 1 · Activities | Tell the user's story out loud, left to right. Write each big step as a blue sticky in the backbone. Aim for 4–10. |
| 30–55 | 2 · User tasks | Under each activity, add the yellow steps the user takes. Walk the whole skeleton end-to-end to check that nothing is missing. |
| 55–90 | Stories | Brainstorm green stories under each task: options, variations, details. Order each column, most important at the top. |
| 90–110 | Slice the MVP | Draw the Release 1 line: the fewest stories that still let a user complete the journey end-to-end. Write its outcome. |
| 110–125 | Next slices | Slice Release 2 and Later. Give each slice an outcome and a target date. |
| 125–135 | Check & close | Walk the MVP slice as the user. Can they reach their goal? Agree the next step: splitting and refinement. |

# Using each part of the map

What goes where, and what to watch for.

## Context bar

- One persona and one goal per map

- Write the product or epic it serves

## 1 · Activities

- Verb phrases: “Find a product”, “Pay”

- In the order users do them

- 4–10 is typical

## 2 · User Tasks

- The steps within each activity

- Together they form the walking skeleton

- Read them left to right as a story

## Stories

- Hang under the task they belong to

- Most important at the top

- Variations and details go lower

## Release 1 · MVP

- At least one story under every task

- The thinnest path to the goal

- Has a clear outcome

## Release 2 & Later

- Make the journey better or broader

- Revisit after learning from Release 1

# Facilitation tips

Tell it as a story. Narrate the journey: “first the user…, then…”. Gaps become obvious when you say them out loud.

Breadth before depth. Get the whole backbone in place before adding detail anywhere. It's easy to over-detail the first activity.

Every column in the MVP. An MVP that skips a task isn't usable end-to-end. Even a manual or basic version counts.

Slice by outcome. Name what each release lets users do or learn, not just which stories it contains.

Keep it visible. Leave the map on the wall and update it each sprint. It becomes the team's shared picture of the product.

One map per goal. If the map sprawls, you probably have more than one persona or goal. Split it.

Common pitfalls: mapping system components instead of user steps; spending all the time on one activity; an MVP that is everything in the first two columns; never revisiting the map after the workshop; stories that are really tasks.

# After the session

Straight away: Photograph the map in sections. Transfer stories to the backlog, keeping their slice and order.

Refine: Split any Release 1 story that is too big using the Story Splitting poster, then use Example Mapping on each.

Each sprint: Move completed stories, adjust slices as you learn, and review the map at Sprint Review.

After release: Check the slice's outcome. Did users reach their goal? Re-slice what's next.

# How it fits the toolkit

The break-down tools work from big to small: the Epic Breakdown Canvas turns an idea into an MVP and features, the Story Map lays out the user journey and release slices, the Story Splitting poster makes stories small enough for a sprint, and Example Mapping checks that each story is understood and ready. The Backlog Item Anatomy poster shows what a good epic, feature and story look like.

# Recreate it in your whiteboard

Paste this into your whiteboard's AI assistant (for example Miro AI or Atlassian Rovo) or a general assistant, to get an editable, native version of the board. Results vary by tool, so expect to tidy it up. For an exact copy, import the SVG as a locked background instead.

Create an editable whiteboard for “User Story Map”, a workshop board.

Purpose: Map the user's journey, then slice it into releases that each deliver a complete, usable path.

Layout: a wide landscape board (about 16:11). Make one frame per section below, placed as described. In each frame, add the section name as a heading, then its content as short text labels or empty fields to fill in. Leave space in each frame for sticky notes. Use the header colour given. Keep the wording as written and don't add extra content.

Key: Blue Sticky = Activity (backbone) · Yellow Sticky = User Task · Green Sticky = Story / Detail

Sections:

Rows, top to bottom (each is a full-width band; the first label in bold is the row heading):

1. Persona / user: · Their goal: · Product / epic:

2. Activities: USER JOURNEY → LEFT TO RIGHT, IN THE ORDER USERS DO THINGS · The backbone: the big things · …one sticky per step, left to right · users do, in order

3. User Tasks: Under each activity: · The walking skeleton: steps · …one sticky per step, left to right · within each activity

4. RELEASE SLICES: STORIES GO BELOW EACH TASK, MOST IMPORTANT AT THE TOP. EACH SLICE IS A COMPLETE PATH

5. Release 1 · MVP: The thinnest slice that lets a user reach their goal end-to-end · Stories for this slice, under the task they belong to

6. Outcome: · Target:

7. Release 2: Makes the journey better: · more options, fewer errors · Stories for this slice, under the task they belong to

8. Outcome: · Target:

9. Later: Nice to have. · Revisit after learning from earlier releases · Stories for this slice, under the task they belong to · Outcome: · Target:

Footer questions: “What's the smallest slice that lets a user reach their goal end-to-end?” “What will we learn from releasing this slice?”

Original board for reference: https://eparker71.github.io/agile-ways-of-working/boards/story-map-board.html

Boards: https://eparker71.github.io/agile-ways-of-working/boards/story-map-board.html  ·  Online guide: https://eparker71.github.io/agile-ways-of-working/guides/facilitator-guide-story-map.html

© 2026 Eric Parker · CC BY 4.0 · eparker71.github.io/agile-ways-of-working · Adapt it freely; please keep the credit and say what you changed.