# Story Splitting Guide

How to use the poster to split large stories into thin, vertical slices during refinement.

Facilitator Run-Sheet · Break Down Work · INVEST · SPIDR · Vertical Slicing

“If we could only ship half of this, which half?”

Stories that are too big hide risk, block flow and carry over from sprint to sprint. The poster gives teams a quick INVEST check, nine proven splitting patterns with a running example, and a reminder to slice vertically, so every piece delivers something a user can use. Pin it up in the team area and bring it to every refinement session.

| Duration | Group | Use when | Output |
| --- | --- | --- | --- |
| 10–20 min per story | Team + PO in refinement | A story won't fit in a sprint | 2–5 smaller, valuable stories |

# Before the session

- Print the poster at A3 or 11×17 and pin it where the team refines its backlog

- Pick the biggest or least clear stories from the top of the backlog

- Make sure the PO is in the session: they decide which slices matter most

- Bring the acceptance criteria, if any already exist

# Agenda & run-sheet

| Time | Step | Facilitator notes |
| --- | --- | --- |
| 0–2 | Read the story | The PO reads the story and why it matters. Clarify the user and the value. |
| 2–5 | INVEST check | Go through the six letters. If Small fails, split. If Valuable fails, rethink or drop the story instead. |
| 5–12 | Try patterns | Work through the patterns in order, starting with workflow steps. For each, ask “could we split it this way?” Sketch the candidate slices on stickies. |
| 12–15 | Choose the split | Pick the split that lets the PO deprioritise a slice, or that gives slices of similar size. Check each slice is vertical. |
| 15–18 | Check the slices | Run each new story through INVEST again. Still too big? Split again, often with a second pattern. |
| 18–20 | Order & record | The PO orders the new stories. Often the last slice can wait, or isn't needed at all. |

# When each pattern fits

Clues in the story that point to a particular pattern.

## 1 · Workflow Steps

- The story describes a process or journey

- “…and then…” appears in the description

## 2 · Business Rules

- Lots of “if”, “unless” or “except”

- Different rules for different customers

## 3 · Happy / Unhappy Paths

- Error handling dominates the discussion

- Edge cases are making it look big

## 4 · Data Variations

- Different types, formats or sources of data

- “…for all countries / file types…”

## 5 · Interfaces

- Multiple channels, devices or browsers

- Several input methods

## 6 · Simple → Complex

- A simple version would still help users

- Complex calculations or logic

## 7 · Operations (CRUD)

- The word “manage”

- Create, edit and delete all lumped together

## 8 · Defer Performance

- Speed or scale needs make it big

- The basic function would already be valuable

## 9 · Spike First

- Nobody can estimate it

- A big technical or domain unknown

# Facilitation tips

Value in every slice. Each slice must be something a user, customer or stakeholder could see and give feedback on.

Never split by layer. “Build the database” and “build the UI” aren't stories. They deliver nothing on their own.

Let the PO choose. A good split gives the PO options: most of the value early, and some slices they may never need.

Combine patterns. Large stories often need two passes: split by workflow, then by rules within one step.

Spikes are timeboxed. A spike's output is knowledge. Keep it short (a day or two), then split the real work.

Aim for several per sprint. Smaller stories flow better. A useful target is 5–15 stories finished per sprint.

Common pitfalls: splitting into technical tasks; slices that only deliver value once all are done; creating “part 1” and “part 2” stories with no value difference; using spikes to avoid committing; splitting so small that admin outweighs the work.

# After the session

Straight away: Replace the original story with the new slices in the backlog, ordered by the PO.

Next: Run Example Mapping on the top slice so it's clearly understood before planning.

Over time: Track how many stories carry over each sprint. Fewer carry-overs show splitting is working.

Retro: If big stories keep appearing, discuss it at the retro, and consider splitting earlier, at the story-map stage.

# How it fits the toolkit

The break-down tools work from big to small: the Epic Breakdown Canvas turns an idea into an MVP and features, the Story Map lays out the user journey and release slices, the Story Splitting poster makes stories small enough for a sprint, and Example Mapping checks that each story is understood and ready. The Backlog Item Anatomy poster shows what a good epic, feature and story look like.

# Recreate it in your whiteboard

Paste this into your whiteboard's AI assistant (for example Miro AI or Atlassian Rovo) or a general assistant, to get an editable, native version of the board. Results vary by tool, so expect to tidy it up. For an exact copy, import the SVG as a locked background instead.

Create an editable whiteboard for “Story Splitting”, a workshop board.

Purpose: When a story is too big to finish in an iteration, split it into thin, vertical slices that each deliver value.

Layout: a wide landscape board (about 16:11). Make one frame per section below, placed as described. In each frame, add the section name as a heading, then its content as short text labels or empty fields to fill in. Leave space in each frame for sticky notes. Use the header colour given. Keep the wording as written and don't add extra content.

Header fields to fill in: Running Example

Key: “As a shopper, I want to check out · my basket so that I receive · my order.”

Sections:

1. Slice Vertically, Not Horizontally: bottom left, about 50% wide and 35% tall; header colour blue.

Content: ✗ horizontal: · ✓ vertical: · UI / screens (×2) · Story 1 · Logic / API (×2) · Story 2 · Data / storage (×2) · Story 3 · Slice 1 · Slice 2 · Slice 3 · Slice 4 · Nothing is usable until every layer is finished. · Each slice is usable and testable on its own.

2. Is It a Good Split?: bottom right, about 50% wide and 35% tall; header colour emerald green.

Content: AFTER SPLITTING, CHECK EACH SLICE · Choose the split that…: · Delivers value or learning by itself · Lets you deprioritise or drop a slice · Fits comfortably in an iteration: aim for several per iteration · Makes slices of roughly equal size · Has clear acceptance criteria · Gets user feedback soonest · The team can estimate it · Tackles the biggest risk first · Still passes INVEST · Exposes low-value work you can skip · If no slice can be dropped, try a different pattern.

Also on the board: Independent · Negotiable · Valuable · Estimable · Small · Testable · Can it be built and · Is it a conversation, · Does a user or customer · Do we understand it · Can we finish it in a · Do we know how to · released on its own? · not a contract? · get value from it? · well enough to size it? · few days, well within an iteration? · prove it's done? · BEFORE YOU SPLIT: DOES THE STORY PASS INVEST? IF “SMALL” FAILS, SPLIT IT. IF “VALUABLE” FAILS, RETHINK IT. · SPLITTING PATTERNS: TRY THEM IN ROUGHLY THIS ORDER · Workflow Steps · Paths: (×2) · Business Rules · Rules: · Happy / Unhappy Paths · Data Variations · Data: · Interfaces · Interfaces: · Split along the steps users take. · Start with the simplest rule set, · Deliver the success path first, · Support one type of data first, · Start with one channel, device or · Build the thinnest end-to-end path · then add each rule variation as · then handle errors and edge cases · then widen to more types, formats · input method, then add the others. · first, then add the extra steps. · its own story. · in follow-up stories. · or sources. · First: (×9) · Basket → pay → confirmation · Standard delivery, no discounts · Card payment succeeds · UK addresses · Web checkout, card only · Later: (×9) · Gift wrap, delivery notes · Discount codes, delivery limits · Declined card, timeout, retry · International addresses · Mobile app, Apple Pay, PayPal · Simple → Complex · Simplify: · Operations (CRUD) · Operations: · Defer Performance · Quality: · Spike First · Spike: · Still too big? · Ask “what's the simplest version · Split “manage X” into create, read, · Make it work, then make it fast or · Too unknown to split? Timebox · Combine patterns: workflow first, · that could work?”, then defer the · update and delete. Ship the ones · scale. Agree the minimum bar in · research first. The output is · then rules within one step · complicated parts. · users need first. · the Definition of Done. · knowledge, not code. · Find the 80/20: which slice gives · the most value for the least effort? · Flat shipping fee · Save and view a card · 100 orders an hour · 1-day spike: choose a provider · Ask what could be dropped · Price by weight and zone · Edit and delete saved cards · Black Friday peak load · Split the build using 1–8 · entirely, not just deferred

Footer questions: “What's the thinnest slice that still delivers value to a user?” “If we could only ship half of this, which half?”

Original board for reference: https://eparker71.github.io/agile-ways-of-working/boards/story-splitting-poster.html

Boards: https://eparker71.github.io/agile-ways-of-working/boards/story-splitting-poster.html  ·  Online guide: https://eparker71.github.io/agile-ways-of-working/guides/facilitator-guide-story-splitting.html

© 2026 Eric Parker · CC BY 4.0 · eparker71.github.io/agile-ways-of-working · Adapt it freely; please keep the credit and say what you changed.